TIER 0 — Product + Architecture Lock (1–2 sessions)

Goal

Eliminate ambiguity so you don’t rewrite later.

Do

- Write a one-page “MVP Definition” (bullet points):

  - Web SaaS tracker

  - Chrome extension import: LinkedIn, Indeed, JobRight, Workday best-effort

  - Resume matching in MVP (3 resumes max)

  - Auto-ghosted (21 days)

  - Free: 150 apps, 10 matches/month; Pro $5 unlimited

- Define data contracts (JSON shapes) for:

  - JobImportPayload

  - Application

  - Resume

  - MatchResult

- Define failure behaviors:

  - Workday extraction fails → still save job + mark needs_jd=true

  - Resume parsing fails → “upload text-based PDF” message

- Decide where extraction happens:

  - Primary: in extension via DOM (best)

  - Fallback: user paste JD in app

Acceptance criteria

- You can describe full end-to-end flow in 60 seconds without “we’ll decide later”.

Reuse from current code

- UI layout and tracker features in JobApplicationTracker.jsx

- Extension scaffolding (manifest/popup/content script structure)

- Your current extraction logic patterns (as reference)

TIER 1 — Clean Repo + Tooling (foundation)

Goal

Set up a structure that scales.

Build

- Create monorepo structure:

  - /web (React)

  - /api (Node backend)

  - /extension (Chrome MV3)

  - /shared (types/constants)

- Add consistent tooling:

  - TypeScript (recommended)

  - ESLint + Prettier

  - Environment management (.env per package)

- Add CI basics:

  - lint + build for web/api/extension

- Add “local dev” scripts:

  - web dev

  - api dev

  - extension build/watch

Acceptance criteria

- One command runs each component locally without hacks.

Reuse

- Move your existing React files into /web

- Move extension files into /extension

- Ignore Electron for now (keep it in a /desktop folder if you want later)

TIER 2 — Backend “Spine” + Database (no extension yet)

Goal

Build the production backend first so everything else plugs in cleanly.

Build (Supabase recommended)

- Create Supabase project.

- Enable Google OAuth.

- Create tables (minimum):

- applications

- resumes

- match_results

- application_events

- usage_log

- optional profiles

- Enable RLS on all tables + policies per user.

- Create Supabase storage bucket resumes-private with per-user access.

Build (API server)

- Create API server (/api) with:

- auth verification (Supabase JWT)

- request validation

- rate limiting

- structured logging

- Implement endpoints (MVP backbone):

- POST /applications

- GET /applications

- PATCH /applications/:id

- DELETE /applications/:id

- POST /applications/import (will be used by extension)

- POST /resumes/upload-url

- POST /resumes/ingest

- POST /match

- GET /usage

Acceptance criteria

- You can create/edit apps via API.

- All queries are user-isolated (RLS working).

- No secrets on frontend.

Reuse

- Your Electron bridge server routes are a prototype of what /api needs, but now it’s hosted.

TIER 3 — Web App V1 (replace local storage with real API)

Goal

Ship a working SaaS tracker without extension.

Build

- Add Supabase auth to web:

- sign in with Google

- session persist

- Port your tracker UI:

- Keep your JobApplicationTracker.jsx

- Replace local persistence with API calls

- Implement pages:

- Tracker (table + filters + status)

- Resume manager (upload/list/active)

- Application detail (JD paste box + match results)

- Implement “needs JD” UX:

- if needs_jd=true show paste input and “Save JD”

- Implement usage display:

- show “matches remaining this month”

- show upgrade CTA when capped

Acceptance criteria

- New user can:

  - sign in

  - add application manually

  - upload resume

  - paste JD

  - generate match

  - see match results stored

Reuse

- 80% of your UI logic stays; only persistence layer changes.

TIER 4 — Resume Upload + Parsing (production-grade)

Goal

Make resumes reliable for matching.

Build

- Resume upload flow:

- web requests signed upload URL

- uploads PDF to storage

- calls /resumes/ingest

- Resume ingest flow:

- backend downloads file securely

- extracts text

- normalizes (strip headers/footers if possible)

- computes resume_hash

- stores extracted text

- Enforce “3 resumes max”:

- API rejects 4th resume unless user deletes one

- Add “active resume”:

- only one is_active=true per user

Acceptance criteria

- Uploaded resume is parsed, searchable, and used in match.

- Switching active resume changes match results.

Reuse

- None needed; this is new SaaS functionality.

TIER 5 — Matching Engine (honest score + encouraging wording)

Goal

Deterministic score + structured results.

Build

- Normalize JD text (trim, de-dupe whitespace, remove boilerplate).

- Compute jd_hash.

- Implement caching:

- if (resume_hash, jd_hash) exists → return stored match

- Implement deterministic scoring in code:

- required skill overlap

- experience gap penalties

- title similarity

- stack overlap density

- semantic similarity (embeddings)

- LLM explanation layer (optional but recommended):

- model outputs strictly structured JSON:

  - explanation bullets (short)

  - 3 resume bullet rewrites

  - 3–5 action steps

- LLM cannot change the numeric score

- Store results in match_results.

Acceptance criteria

- Score is stable across runs (for same inputs).

- Cached results return instantly.

- Output is compact, not verbose.

Reuse

- Your existing OpenAI integration logic can be ported server-side.

TIER 6 — Chrome Extension V1 (import + sync)

Goal

One-click job import that creates applications in the SaaS.

Build (auth)

- Decide extension auth approach (recommended):

- user logs into web app

- extension reads session via secure mechanism OR you provide an “extension connect” token from web app

- Implement extension “connected” state.

Build (capture)

- Implement content script extraction pipeline:

- detect site (LinkedIn/Indeed/JobRight/Workday)

- run site adapter

- fallback to generic extractor

- Implement parse-quality scoring:

- if JD chars < threshold → mark low quality

- Popup button:

- “Save to Tracker”

- POST to API:

- /applications/import

Acceptance criteria

- From LinkedIn and Indeed:

  - title/company/location/JD reliably imported

- From Workday:

  - at least URL/title/company imported; JD may require paste fallback

Reuse

- Your current extension scaffolding and LinkedIn extraction logic are directly reusable.

TIER 7 — Auto-Ghosted + Follow-up Workflow

Goal

Automate “ghosted” and make it actionable.

Build

- Ensure last_status_update updates on:

- status change

- manual “touch” action

- Build daily scheduler:

- find Applied/Screening older than 21 days

- set Ghosted

- write event

- UI:

- “Ghosted” section

- bulk select ghosted apps

- follow-up template (non-AI)

- Optional Pro enhancement:

- AI rewrite follow-up email (counts against usage)

Acceptance criteria

- Ghosted apps appear automatically without user action.

- User can take follow-up action in 2 clicks.

Reuse

- None.

TIER 8 — enabling limits

Goal

Set limits per user

Build

users limited 10 resume matches/month and limited application storage.

Acceptance criteria

- User can request the developer for more access.

- users hit cap and see upgrade path.

Reuse

- None.

TIER 9 — Production Hardening (to make it “job-worthy”)

Goal

Stability + credibility.

Build

- Logging + monitoring:

- Sentry errors

- request logs

- Abuse prevention:

- rate limiting

- bot detection for extension endpoints (light)

- Security:

- strict CORS

- input sanitization

- Backups:

- periodic DB export plan

- Privacy:

- minimal privacy policy + terms

- “Delete my data” button

Acceptance criteria

- You can handle 1,000 MAU without support nightmares.

TIER 10 — Launch + Growth

Goal

Get real users.

Build

- Landing page with:

- what it does

- screenshots

- “Install extension”

- pricing

- Onboarding:

- step checklist inside app

- Chrome Web Store submission:

- short permission explanation

- Distribution:

- LinkedIn post

- Reddit communities

- BU students

Acceptance criteria

- You can onboard a user end-to-end in under 3 minutes.

How to leverage what you have right now (without relying on it)

- Keep UI: your tracker UI is already valuable; convert persistence to API.

- Keep extension scaffolding: popup/content script structure is good; change endpoints + add site adapters.

- Stop depending on Electron: it’s currently acting like a local backend. For SaaS it must be hosted.

- Use your current extraction logic as “reference”: don’t be afraid to rewrite it cleanly per site.

The “golden path” order (if you do only one thing right)

- Supabase + API spine

- Web app CRUD + auth

- Resume upload/ingest

- Match endpoint + cache

- Extension import

- Ghosted scheduler

- User limiting

This avoids building an extension that has nowhere to send data, and avoids matching without a real resume pipeline.

Deliverables you should create as you go (for your resume + interviews)

- Architecture diagram (web/api/db/extension)

- Data model diagram (tables + relationships)

- Cost-control notes (caching + match cap)

- “Why Workday fails” failure doc + fallback design

- Metrics dashboard screenshot (conversion funnel)